Quarterly Business Review

SaaS Web Application — DigitalOcean Kubernetes (DOKS)

Prepared by: DigitalOcean Customer Success Engineering   |   Period: Initial deployment & first review cycle

# 1. Current infrastructure & performance

The application runs as a 2-node DigitalOcean(DO) Kubernetes cluster (2 vCPU / 4GB droplets), fronted by a DigitalOcean Load Balancer that health-checks pods on a dedicated /healthz endpoint before routing traffic. The container image is built and stored in a private, same-region DigitalOcean Container Registry (DOCR).

- Deployment: 2 baseline replicas, RollingUpdate strategy with maxUnavailable: 0, giving zero-downtime deploys.

- Autoscaling: HorizontalPodAutoscaler configured to scale 2→6 replicas at 60% average CPU utilization.

- Load balancing: public IP provisioned automatically via the Kubernetes LoadBalancer Service; DO Load Balancer health checks keep traffic off unhealthy pods.

- Availability: rolling updates verified with zero dropped requests; a single pod failure does not interrupt service.

Formal load testing (latency and throughput under sustained CPU load, with a before/after comparison across an autoscaling event) is scheduled as the immediate next step — see Recommendations. We do not want to report performance numbers until they're measured from the live environment rather than estimated.

# 2. Recommendations for scaling & improve resilience

- Enable node-pool (cluster) autoscaling, not just pod-level HPA. The node pool is currently fixed at 2 nodes; if the HPA needs to schedule more pods than 2 nodes can hold, pods will sit Pending instead of scaling. Recommend min-nodes=2, max-nodes=4 as a starting range.

- Add memory as a second HPA signal alongside CPU, so scaling responds to either bottleneck rather than CPU alone.

- Consider enabling high availability control plane to maximize cluster access and uptime with a 99.95% SLA for $40/month.

- Stand up a staging namespace before the next release; all testing currently happens against the same cluster serving real traffic.

- If the product later adds a static frontend or user-uploaded media (images, downloads, JS/CSS bundles), front those with DO Spaces + Spaces CDN rather than serving them from the app pods — offloads origin traffic entirely and directly helps geographically spread users. It helps with latency, increase reliability and protects against DDOS attack.

# 3. Cost snapshot

Based on actual account configuration and billing, not estimates.

| Component | Spec / usage | Monthly cost |
| --- | --- | --- |
| Container Registry | saasappregistry, 55.25 MiB used (Starter plan, free ≤ 500 MiB) | $0.00 |
| DOKS control plane | 1 managed cluster | $0.00 |
| Regional Load Balancer | 1 node, flat rate | $15.00 |
| Worker nodes | 2 × s-1vcpu-2gb @ $12/node | $24.00 |
| Total baseline |  | $36.00 |

Bandwidth: inbound traffic is always free; each node carries a bundled outbound allowance, pooled across the account, with flat $0.01/GB overage beyond that — no meaningful egress risk at current traffic levels.

If node-pool autoscaling is enabled per the recommendation above (2→4 nodes), peak sustained cost rises to approximately $63.00/month (4 × $12 nodes + $15 LB) — a ceiling for sustained peak, not the expected steady-state.

# 4. Risks to monitor & mitigation strategies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| In-memory / no persistent datastore | Data loss on pod restart; not production-viable as-is | Migrate to DO Managed Postgres before general availability |
| Fixed 2-node pool (no node autoscaling yet) | HPA can request more pods than the pool can schedule, leaving pods stuck Pending during real spikes | Enable node-pool autoscaling (see Recommendations) |
| metrics-server is a manual install on DOKS | Not preinstalled like on some platforms; a rebuilt cluster silently loses autoscaling until reinstalled | Document as a required day-0 step in the runbook (now captured in the setup guide) |
| No automated alerting configured | Team may not notice a degraded state (e.g. HPA pinned at max) until users report it | Wire up DO Monitoring alerts for pod restarts, HPA-at-ceiling, and Load Balancer error rates |
| Single-region deployment | A regional outage takes the app down entirely | Evaluate multi-region/DR once uptime SLAs are defined with the business |

Next review: after 30 days of production traffic, to validate autoscaling thresholds against real usage and refine the cost model with actual (not estimated) numbers.